JUSTIFICATION FOR ACTIVITY OF PIP 2020-21

FMR Code 5.1.1.1.1:-

Rs. 300.00 Lakh Proposed This year out of total Project Cost Rs. 3000.00 Lakh for Centralized Medical Gas Pipe lines at 20 DH @ 150.00 Lakh.

The state has taken a policy decision about providing centralized medical gas pipe line system in all district hospitals with special attention to oxygen pipe line network along with other medical gases. For this in ROP 2018-19 under activity code 5.1.1.1.an amount of Rs 10.0 cr. was sanctioned for providing centralized oxygen plants in 20 district hospitals. The state studied the oxygen policy of UP in this regard and currently the TOR and mode of inviting tenders is being taken up by the state.

Further, for providing hassle free medical gas services a centralized grid of pipeline network is to be laid to be fed by these centralized plants as well as for other medical gas pipe lines like suction, N2 and air etc are also to be included to provide 24 x 7 availability in required critical areas like OT, Labour Room, SNCU, HDU, Emergency Triage area etc.

The state PWD department was requested to provide deatailed cost estimates for such network of pipelines based on approved rates as per their current schedule of rates and with necessary rate analysis for any other items which are required but not in their schedule and accordingly an estimate is received @ Rs 150.00 lacs for making such provisions. The estimate is annexed as annexure 1 and based on this estimate a budget provision is made for 20 DH which are required to be provided such network so that the current system of cylinder based feeding is replaced and an efficient system can be put in place for the benefit of the patients and accordingly a budget provision is made for Rs 300.00 lakh this year to initiate the activity with a projected cost of Rs 3000.00 lakh which will be provided for in successive PIPs and the sanctions will be accorded as per realistic cost estimates submitted by PWD.

FMR Code 5.1.1.1.3:-

Activity 1- Rs. 300.00 Lakh Proposed this year out of total Project Cost Rs. 700.00 Lakh for Construction of 20 Bedded Maternity Ward at 7 CHC Building @ 100.00 Lakh Each:-

An infrastructure gap analysis was done for required matching infrastructure as per medical load of MCH services in identified delivery points and 7 CHCs are required to be provided with 20 bedded maternity wards. The list of such facilities is placed below. A cost estimate is prepared for providing additional infrastructure based on estimate annexed as annexure 2  and accordingly a budget is proposed @ Rs 100.00 lakh per CHC with atotal project cost of Rs 700.00 lakh and to initiate the construction this year a budget of Rs 300.00 lakh is proposed for approval. The list of facilities is as below :-

| S. No. | District of Name | Block | Health of Institution | Total Project Cost(Rs. In Lac) | Budget Propsed this YR (Rs. In Lac) |
| --- | --- | --- | --- | --- | --- |
| 1 | Dindori | Amarpur | Amarpur | 100 | 300 |
| 2 | Dindori | Karanjiya | Karanjiya | 100 |  |
| 3 | Dindori | Samnapur | Samnapur | 100 |  |
| 4 | Dindori | Bajag | Bajag | 100 |  |
| 5 | Dindori | Mehadwani | Mehadwani | 100 |  |
| 6 | Panna | Ajaygarh | Ajaygarh | 100 |  |
| 7 | Sidhi | Rampur Naikin | Rampur Naikin | 100 |  |

Acitvity 2:- Rs. 50.00 Lakh Proposed this year out of total Project Cost rs. Rs. 250.00 Lakh for Construction of 10 Bedded Maternity Ward at 5 CHC Building @ 50.00 Lakh each:-

An infrastructure gap analysis was done for required matching infrastructure as per medical load of MCH services in identified delivery points and 5 CHCs are required to be provided with 10 bedded maternity wards. The list of such facilities is placed below.A cost estimate is prepared for providing additional infrastructure based on estimate annexed as annexure 2  and accordingly a budget is proposed @ Rs 50.00 lakh per CHC with atotal project cost of Rs 250.00 lakh and to initiate the construction this year a budget of Rs 50.00 lakh is proposed for approval. The list of facilities is as below-

| S. No. | District of Name | Block | Health of Institution | Total Project Cost(Rs. In Lac) | Budget Propsed this YR (Rs. In Lac) |
| --- | --- | --- | --- | --- | --- |
| 1 | Shahdol | JAISINGHNAGAR | JAISINGHNAGAR | 50 | 10 |
| 2 | Raisen | Sliwani | Silwani | 50 | 10 |
| 3 | Agar | Susner | Susner | 50 | 10 |
| 4 | Chhatarpur | Badamalhera | Ghuwara | 50 | 10 |
| 5 | Dindori | Shahpura | Shahpura | 50 | 10 |

Acitvity 3:- Rs. 50.00 Lakh Proposed this year out of total Project Cost rs. Rs. 500.00 Lakh for Construction/Upgradation of 50 Bedded Maternity Ward  CHC Building Niwadi District Tikamgarh:-

Niwadi is a newly created district in the state and currently a CHC level govt. Building is available in Niwadi.Since  establishment of the DH level facility will take time,it is proposed to convert the existing facility in to a 50 bedded CH so that the appropriate infrastructure can be provided for different programmatic needs in integrated manner at one place. The cost estimates are currently prepare based on state PWD SOR for required area of expansion and the same is placed as annexure -2 and accordingly Rs 50.00 lakh is proposed this year ot of total project cost of Rs 500.00 lakh.

FMR Code 5.1.1.1.4:-

Activity 1- Rs. 50.00 Lakh Proposed this year out of total Project Cost rs. Rs. 100.00 Lakh for Construction of 20 Bedded Maternity Ward at PHC Pitol District Jhabua:-

PHC  Pitol is located in tribal district Jhabua of the state and as per the delivery load on the facility it is  proposed to be upgraded as 30 bedded CHC for this additional 20 bedded ward is to be constructed alongwith other support service like Dr. And Nurse duty room. A cost estimate is prepared based on state PWD  and placed as annexure 3 and accordingly an amout of Rs 50.00 lakh is proposed out of total project cost of Rs 100.00 lakh.After provision of budget the required Adminstarative sanctions will be issued and construction will be done through state PWD.

Acitvity 2:- Rs. 300.00 Lakh Proposed this year out of total Project Cost rs. Rs. 700.00 Lakh for Construction of 10 Bedded Maternity Ward at 14 PHC Building @ 50.00 lakh each:-

The state has identified 14 PHCs which are required to be upgraded as CHCs.Since the medical load is towards MCH services it is decided to provide 10 bedded maternity wards additionally in these health centers so that the smooth services can be provided to the expacting mothers and hence these facilities are proposed to be upgraded for infrastructure expansion. As per PWD SOR the estimate is prepared and placed as annexure 3 and accordingly an amount of Rs300.00 lakh is being proposed out of projected cost of Rs 700.00 lakh.The list of facilities is as below:-

| S. No. | District of Name | Block | Health of Institution | Total Project Cost(Rs. In Lac) |
| --- | --- | --- | --- | --- |
| 1 | Chhatarpur | Rajnagar | Chandnagar | 50 |
| 2 | Damoh | Damoh | Imliya Ghat | 50 |
| 3 | Damoh | Hata | Madiyado | 50 |
| 4 | Gwalior | Ghatigaon | Patai | 50 |
| 5 | Panna | Shahnagar | Raipura | 50 |
| 6 | Vidisha | Kurbai | Pathari | 50 |
| 7 | Vidisha | Gyaraspur | Gujabganj | 50 |
| 8 | Vidisha | Gyaraspur | Haidargarh | 50 |
| 9 | Rajgarh | Narsinghgarh | Kurawar | 50 |
| 10 | Burhanpur | Burhanpur | Dhulkot | 50 |
| 11 | Barwani | Pansemal | Khetia | 50 |
| 12 | Guna | Rahatgarh | Maksudangarh | 50 |
| 13 | Dewas | Bagli | Udainagar | 50 |
| 14 | Bhind | Gohad | Mandori | 50 |

FMR Code 5.1.1.1.6:

Activity 1: Rs. 100 Lakh Proposed this year out of Total Project Cost Rs. 2200.00 Lakh for Construciton of 100 Bedded MCH Center at DH Khandwa:-

The existing infrastructure is proving to be insufficient.The OT,Labour room and SNCU are quite away from each other.The wards are having temporary country tiled roof.Hence new proper infrastructure is proposed.Many parts of the existing hospital are dismantled for paving the way of converting the DH in to Medical College Hospital and this took away a sizable part of the maternity area and currently the maternity services are running from age old Butler Hospital which was constructed in British era having an out dated infrastructure.The cost estimates are prepared based on CPWD norms and placed at annexure 4 and accordingly an amount of Rs 100.00 lakh is proposed to initiate the construction this year out of total project cost of Rs 2200.00 lakh

Activity 2: Rs. 100 Lakh Proposed this year out of Total Project Cost Rs. 2200.00 Lakh for Construciton of 100 Bedded MCH Center at DH Jhabua.:-

The Jhabua is a tribal district and the building of DH is very old and the current infrastructure is not appropriate as per the medical protocols of patient flow.The labour room and OT are also not constructed as per 3 level zoning concept.The wards are also quite far from LR and OT and the patients are required to be transferred for long distances after the delivery or medical procedures therefore a new infrastructure is proposed for MCH services to provide them in integrated manner with all state of art facilities like modular OT and Labour Room,HDU,SNCU,PICU,maternity and Paediatric Wards having interlinked passages for smooth transfer of patients as per IPHS norms.

A cost estimate is prepared bsed on CPWD norms and accordingly an amount of Rs 100.00 lakh is proposed this year out f total project cost of Rs 2200.00 lakh.The estimate is placed at annexure 4

Activity 3: Rs. 100 Lakh Proposed this year out of Total Project Cost Rs. 2200.00 Lakh for Construction of 100 Bedded MCH Center at DH Bhind:-

The DH Bhind is a model district hospital in the state and stood first in Kayakalp award in year ----.The maternity infrastructure is now proving to be inadequate.The existing infrastructure is having many gaps as per patient flow and zoning concept of management of infection control. The current infrastructure is expanded in parts and now there is no scope of streamlining it.It is therefore need of the hour that a modern infrastructure is provided for MCH services and after shifting them to new building the current infrastructure may be used for other departments of DH after suitable modifications which are also facing shortage of space because although the DH Bhind has a sanctioned bed strength of 300 beds but the available infrastructure can accommodate only 200 beds as per IPHS norms.Collector Bhind who is Chairman of District Health Society also has many times requested to provide a new 100 bedded MCH wing in the district hospital premises so that the state of the art services can be provide to the people of Bhind.The district has been deprived of many things due to various trivial social issues for a long time and falls in difficult areas of the state.

The cost estimates for the proposal is prepared based on CPWD norms and are placeced at annexure 4 and an amount of Rs 100.00 lakh is proposed this year out of total project cost of Rs 2200.00 lakh

Activity 4: Rs. 100 Lakh Proposed this year out of Total Project Cost Rs. 1100.00 Lakh for Construciton of 50 Bedded MCH Center at DH Rajgarh:-

The Existing maternity building is very old and in dilapilated condition and therefore the maternity services are being provided in newly constructed trauma building which is having only 30 beds and therefore new infrastructure is required.The DH building was constructed in pre British era and the current infrastructure is in very bad shape.There is not only heavy seepage through walls and roof but the critical areas like SNCU and OT are functioning in different buildings.There is a complete lack of coordination between the medical services and patients have to suffer this inadequacy in ifrasructure.It is therefore necessary to provide an integrated MCH wing of 50 beds having all components as per norms and in sequence of protocols having OT,Labour room,SNCU,HDU,PICU and wards in one building so that the patients can be served as per IPHS norms.

The cost estimates are prepared keeping in view the CPWD norms and are placed at annexure 4 and accordingly an amount of Rs 100.00 lakh is proposed to start the construction this year out of total project cost of Rs 1100.00 lakh

Activity 5: Rs. 100 Lakh Proposed this year out of Total Project Cost Rs. 1100.00 Lakh for Construciton of 50 Bedded MCH Center at DH Alirajpur.

Alirajpr is a tribal district situated in Western part of the state. The existing building of DH is an old building constructed about 100 years ago. The corridors are narrow and wards are having asbestos sheets. The maternity and SNCU are functioning in dilapidated building and the entire building becomes damp with heavy seepage in rainy season. The Labour room and OT are also quite far from each other. The services of MCH are to be integrated by providing a 50 bedded MCH wing so that the patients don’t suffer any more.

The cost estimates are prepared following CPWD norms and at the same is placed at annexure 4 and accordingly an amount of Rs 100.00 lakh is proposed this year out of total project cost of Rs 1100.00 lakh

Activity 6: Rs. Rs. 50 Lakh Proposed this year out of Total Project Cost Rs. 1100.00 Lakh for Construciton/ Upgradation of 100 Bedded MCH Center at DH Chhindwara :-

The Existing maternity building is very old and only 2  no. of wards 15 beds each are available for the patients and the rest of the patients are being serviced by either on floor beds or in corridoor adjacent to the wards .The OT and Labour rooms are also quite old and not having proper 3 level zoning.The patient flow as per norms is also not maintainable as per guidelines of LAQSHYA hence new infrastructure is proposed for establishment of a modern 100 bedded MCH wing.

The cost estimates are prepared as per CPWD norms and placed at annexure 4 and accordingly an amount of Rs 50.00 lakh is proposed out of total project cost of Rs 1100.00 lakh for upgradation of available infrastructure to 100 beds.

Activity 7: Rs. 100 Lakh Proposed this year out of Total Project Cost Rs. 500.00 Lakh for Extension of 50 Bedded Maternity Ward & Ramp at PC Sethi Hospital Indore:-

The P.C.Sethi Civil Hospital has a sanctioned bed strength of 100 beds but the available infrastructure is only for 50 beds which is currently being used for all kinds of pateints and there is shortage of space for maternity patients. Considering this gap additional 50 bedded infrastructure is proposed to be constructed on 2nd floor onwards alongwith ramp so that the entire facility can be used as 100 bedded hospital with an inbuilt 50 bedded MCH wing.

The cost estimates are prepared as per CPWD norms and placed at annexure 4 and accordingly an amount of Rs 100.00 lakh is proposed out of total project cost of Rs 500.00 lakh for construction of  50 bedded MCH wing in this health facility

Activity 8: Rs. 50 Lakh Proposed this year out of Total Project Cost Rs. 400.00 Lakh for Extension of 40 Bedded Maternity Ward District Hospital Shahdol:-

District Hospital Shahdol is having a maternity infrastructure which has shortage of 40 bedded wards.The district authorities has demanded for construction of additional 40 bedded wards in existing building.

The cost estimates are prepared as per CPWD norms and placed at annexure 4 and accordingly an amount of Rs 50.0 lakh is proposed this year out of total project cost of Rs 400.00 lakh

FMR Code 5.1.1.1.7:

New Activity - 1. Budget for Repair & Renovation for New 7 N-HDUs at District Hospital (Satna, Katni, Sheopur, Narsingpur, Chattarpur, Khandwa & Jhabua) @ Rs. 7.00 lac per unit.

These facilities are to be created in existing building in identified spaces.As per the protocol of these units some addition,alteration and partitions with aluminium glazed partions etc.

The detailed estimate is prepared as per PWD SOR and placed at annexure at 5 and accordingly an amount of Rs 49.00 lakh is proposed for approval

2.  Budget for Repair & Renovation for New 17 Pediatric HDUs at District Hospital (Mandsaur, Shajapur, Sheopur, Ashoknagar, Bhind, Raisen, Rajgarh, Tikamgarh, Panna, Dindori, Katni, Singrauli, Sidhi, Alirajpur, Jhabua, Khargone, Burhanpur) @ Rs. 10.00 lac per unit.

These facilities are to be created in existing building in identified spaces.As per the protocol of these units some addition,alteration and partitions with aluminium glazed partions etc.

The detailed estimate is prepared as per PWD SOR and placed at annexure at 5 and accordingly an amount of Rs 170.00 lakh is proposed for approval

3. Budget for Repair & Renovation for New 6 PICUs at District Hospitals (Burhanpur, Bhind, Satna, Chattarpur, Narsingpur & Dewas) @ Rs. 10.00 lac per unit are proposed.

These facilities are to be created in existing building in identified spaces.As per the protocol of these units some addition,alteration and partitions with aluminium glazed partions etc.

The detailed estimate is prepared as per PWD SOR and placed at annexure at 5 and accordingly an amount of Rs 60.00 lakh is proposed for approval

FMR Code 5.1.1.1.9:

Rs. 100 Lakh Proposed this year out of Total Project Cost Rs. 400.00 Lakh  now revised to Rs 938.00 for Additional Construction of Infrastructure in 4 GNM Training Center for Upgradation in BSC Nursing College. @ Rs. 100.00 Lakh now revised to Rs 234.50 Each:-

The state has decided to upgrade 13 of its GNM training centers to BSc Nursing training centers.These centers will have an intake of 60 students each year.These training centers are having infrastructure as per norms in teaching blocks but since the curriculum of the course is 1 year more than the GNM the hostels which are currently having 180 seater hostels needs additional infrastructure of 60 seats each.

4 such training centers are being proposed under budgetary support fro NHM and the rest will be developed either through state budget or some other source by distributing the financial resources to different budget head.

The cost estimates are prepared as per detailed estimate based on PWD SOR of the state @ of Rs 234.50 lac each unit and accordingly Rs 100.00 lakh is being proposed to initiate the construction this year out of total project cost of Rs 938.00 Lac (attached detail estimate as annexure-6).

FMR Code 5.1.1.1.10:

Activity 1:- Rs. 600.00 Lakh Proposed this year out of total project Cost Rs. 1365.53 Lakh for Construction of infrastructure for augmentation of Subdistrict level CCPs (5 in each district):-

The state is strengthening its cold chain mechanism and to safeguard the vaccines proposes to construct additional rooms in rural health facilities in identified cold chain points. Such facilities will be provided with additional dedicated rooms for cold chain equipments.Total 255 health facilities are being proposed to be provided this additional infrastructure.The cost estimates are prepared as per CPWD norms  and placed at annexure 7 and accordingly an amount of RS 600.00 lakh is being proposed out of total project cost of Rs 1365.53 lakh

FMR Code 5.1.1.2.1:-

New Activity:- Rs. 200.00 Lakh Proposed for Provision for Converting Existing off grid solar Plants already established in 50 District Hospital in to on grid Photo voltaic solar plants @ 4.00 Lakh each.

The state has an established solar power network in its district hospitals.These solar plants are currently working in off grid mode and the electricity produced is stored in a battery bank which requires periodic maintenance and replacement of batteries over a stipulated period of time.Since as per Govt. Policies these solar plants are now being connected to power grids of state electricity companies which deduct the power supplied ti the grid to the power used thereby a markable savings in electricity bill.The necessary devices and equipments are to be provided for conversion of off gride mode to on grid mode need a cost of Rs 4.0 lakh each plant as per estimate submitted by concerned govt, agency.The estimate is placed at annexure 8 and accordingly an amount of Rs 200.00 lakh is proposed this year for such conversion in 50 DH

FMR Code 5.1.1.2.3:-

Rs. 408.00 lakh Proposed for Infrastructure strengthening (renovation of IPD, OPD unit, equipments, miscellaneour @ 8 lakh / year / DH):-

The proposal is in accordance to need assessment done by Hospital Administration wing of the Directorate of Health Services of the state.The existing space is to be renovated and upgraded to suit to the service needs of the doctors and other staff as well as to the covinience of the patients.The detailed unit estimate is prepared and place at annexure 9 and accordingly an amount of Rs 408.00 lakh is proposed

FMR Code 5.1.1.2.12:-

Activity 3:- Rs. 41.35 Lakh Proposed for Upgradation/Renovation work of ICU ward at District Hospital Seoni.

The ICU of DH Seoni requires upgradation of its infrastructure which is badly affected due to heavy rains this year.The entire unit needs upgradation including construction of toilet block which is non existant in the unit.

The detailed estimate is prepared on the basis of PWD SOR and is placed at annexure 10 and accordingly Rs 41.35 lakh is proposed for approval.

FMR Code 5.1.1.2.13:-

New Activity- Proposed Rs. 50000 per CHC proposed for 42 CHC ( 3 CHC per district in 14 districts ) for LED, Solar Light, Rain Water harvestig and Biowaste as per requirement of CHC

FMR Code 5.1.1.2.14:-

Rs. 50.00 Lakh Proposed for Repair & Renovation of SNCU > 7 Year of functional unit (Shivpuri, Raisen, Satna, Shahdol & Mandsaur.

The activity is proposed in FMR code 5.1.1.2.7 also and the justification is given.wrongly repeated and shall be approved under appropriate FMR and shall be deleted from this FMR

New Activity CH-N : Upgradation of Chacha Nehru NRC to SMTU in Indore Medical College @30.00 lakhs.

The proposal is to establish this unit for health care of severely mal nourished children. The cost estimates are placed at annexure 11 and accordingly Rs 30.00 lakh is proposed for approval.

FMR Code 5.1.1.3.7:-

New Activity - 1. Budget for Repair & Renovation for 5 SNCUs at District Hospital Shivpuri, Raisen, Satna, Shahdol & Mandsaur @ Rs. 10.00 lac per unit.

The proposal is to upkeep the already established infrastructure in these units.Since the units were constructed in 2010 they require required upgradation,repairs and renovations to provide safe and hygienic services to the infants.

The cost estimates are prepared as per PWD SOR andplaced at annexure 12 and accordingly an amount of Rs 50.00 lakh is proposed for 5 uints @ Rs 10.0 lakh each unit

2. Budget for Repair & Renovation for 55 NBSUs at Aspirational Districts @ Rs. 2.75 lac per unit.

The proposal is to upkeep the already established infrastructure in these units.Since the units were constructed in 2010 they require required upgradation,repairs and renovations to provide safe and hygienic services to the infants.

The cost estimates are prepared as per PWD SOR and placed at annexure 12 and accordingly an amount of Rs 151.25 lakh is proposed for 55 uints @ Rs 2.75 lakh each unit

3. Budget for Repair & Renovation for Pediatric Ward at all District Hospital @ Rs. 1.00 lac per unit are proposed.

The paediatric wards require renovations for the convenience of patients. The estimate is placed at annexure 12 and an amount of Rs 51.00 Lac is proposed for approval

FMR Code 5.1.1.4.4:-

Activity 1: Rs. 200.00 Lakh proposed this year out to total project cost rs. 632.16 Lakh for Construction of 36 G Type Quarter @ 17.56 Lakh at 18 PHC Building.

The rural facilities with considerable medical load needs to be provided with staff quarters.2 G type quarters each for 18 PHCs where delivery load is more than 100 per month are proposed for residential facilities to nurses who can be avialble 24 x 7 in the facility premises for attending patients specially in wee hours when transportation i snot available for staff to come to facility if they are residing away.

The detailed estimates are prepared on the basis of PWD SOR and placed at annexure 13 and accordingly an amount of Rs 200.00 lakh is proposed this year out of Total project cost of 632.16 lakh

FMR Code 5.1.1.4.5:-

Activity 1: Rs. 1890.00 Lakh proposed this year out to total project cost Rs. 18900.00 Lakh for Construction of 1500 H Type Quarter for CHO (Community Health Officer) at 1500 HWC @ 12.60 Lakh.:-

To ensure the HWC services at sub center lecel the residential quarters are being proposed to ensure the stay of community health officers at facility itself because in rural areas it is hard to get residential facility on rent. 1500 such sub centers are being proposed to provide such residential facility this year.

The H type quarter having builtup area of 46.5 sq m is being proposed to be constructed for this purpose.The estimated based on PWD SOR is being placed at annexure 14 and accordingly the budget of Rs 1890.00 lakh is being proposed this year out of total project cost of Rd 18900.00 lakh @ Rs 12.60 each staff quarter

FMR Code 5.2.1.4:-

Activity 1: Rs. 600.00 Lakh proposed this year out to total project cost rs. 3958.80 Lakh for Construction of 30 PHC Building @ 131.96 Lakh:-

There are 30 PHC buildings which are in dilapilated condition and can not be renovated or repared in any sense.Since all PHCs are to function as HWCs these buildings are to be reconstructed.The unit cost estimates is placed at annexure 15 and accordingly an amount of Rs 600.00 lakh is being proposed to take up the construction this year.The total time period will be 2-3 yrs for entire project and balance cost will be proposed in successive years.The list of PHCs is as below:-

| Sl. NO. | Name of District | Name of Work | Total Project cost Rs. In Lac | Amount Proposed in PIP 2020-21 |
| --- | --- | --- | --- | --- |
| 1 | Burhanpur | Construction of PHC building at Haiderpur | 131.96 | 20 |
| 2 | Barwani | Construction of PHC building at Brahmman gaon | 131.96 | 20 |
| 3 | Bhind | Construction of PHC building at Bharoli | 131.96 | 20 |
| 4 | Bhind | Construction of PHC building at Manhad | 131.96 | 20 |
| 5 | Chhatarpur | Construction of PHC building at Lugasi | 131.96 | 20 |
| 6 | Chhatarpur | Construction of PHC building at Khadeha | 131.96 | 20 |
| 7 | Dhar | Construction of PHC building at Nisarpur | 131.96 | 20 |
| 8 | Dhar | Construction of PHC building at Nalchha | 131.96 | 20 |
| 9 | Dhar | Construction of PHC building at Teesgaon | 131.96 | 20 |
| 10 | Morena | Construction of PHC building at Bara | 131.96 | 20 |
| 11 | Shahdol | Construction of PHC building at Bholhara | 131.96 | 20 |
| 12 | Shahdol | Construction of UPHC building at Sohagpur | 131.96 | 20 |
| 13 | Sidhi | Construction of PHC building at Brahmman Pand | 131.96 | 20 |
| 14 | Umaria | Construction of new PHC building at Tala district umaria | 131.96 | 20 |
| 15 | Umaria | Construction of new PHC building at Chansura district umaria | 131.96 | 20 |
| 16 | Umaria | Construction of new PHC building at Rohaniya district umaria | 131.96 | 20 |
| 17 | Umaria | Construction of new PHC building at Harrwah district umaria | 131.96 | 20 |
| 18 | Umaria | Construction of new PHC building at Bilaspur district umaria | 131.96 | 20 |
| 19 | Umaria | Construction of new PHC building at Nigahri district umaria | 131.96 | 20 |
| 20 | Umaria | Construction of new PHC building at Pinoura district umaria | 131.96 | 20 |
| 21 | Umaria | Construction of new PHC building at Kalony district umaria | 131.96 | 20 |
| 22 | Umaria | Construction of new PHC building at Ghunghuti district umaria | 131.96 | 20 |
| 23 | Umaria | Construction of new PHC building at maliyaguda district umaria | 131.96 | 20 |
| 24 | Dindori | Construction of PHC building at Kukramath | 131.96 | 20 |
| 25 | Anuppur | Construction of PHC building at Padariya mall | 131.96 | 20 |
| 26 | Raisen | Construction of PHC building at Ketoghan District Raisen. | 131.96 | 20 |
| 27 | Raisen | Construction of PHC building at Chhater District Raisen. | 131.96 | 20 |
| 28 | Raisen | Construction of PHC building at Kuchwara District Raisen. | 131.96 | 20 |
| 29 | Raisen | Construction of PHC building at Doomar District Raisen. | 131.96 | 20 |
| 30 | Raisen | Construction of PHC building at Bamouri District Raisen. | 131.96 | 20 |
|  |  |  | 3958.80 | 600.00 |

FMR Code 5.2.1.5:-

Activity 1: Rs. 400.00 Lakh proposed this year out to total project cost Rs. 12096.00 Lakh for Construction of 400 SHC Building @ 30.24 Lakh.

There are many buildings which are in very bad dilapilated conditions.Reconstruction of 400 such buildings which are in the list of identified HWCs  are being proposed for reconstruction after demolishing them.The cost estimates are prepared based on PWD SOR and placed at annexure 16 and accordingly an amount of Rs 400.00 lakh is being proposed this year to start the construction out of total project cost of Rs 12096.00 lakh.The total time period will be 2-3 years for completion of all these buildings and balance amount will be budgeted in successive years.

FMR Code 5.2.1.8:-

Activity 1:- Rs. 720.00 Lakh Proposed for Furnishing & Facilities for functional Requirement at 24 DEIC Building @ 30 lakh

The  DEIC buildings are to be furnished with appropriate child friendly materials and senses nary articles as well as to provide sound proof rooms, play area and other required amenities for the child patients who visit these centers.The interior and such furnishing will be value addition to DEICs and fulfil the real purpose of treatment for which these are developed.

The unit cost estimate is prepared and placed at annexure 17 and accordingly an amount of Rs 720.00 lakh is proposed.

FMR Code 5.2.1.9:-

Activity 1: Rs. 200.00 Lakh Proposed for Construction of new SMTU building in NSCB Medical College, Jabalpur (Estimated Amount 200.00 Lacs):-

The unit is requiredto be constructed as support to Medical College Jabalpur to develope state of the art Severely Mal Nourished Tertiary Unit (SMTU) where referred patients from the periphery can be treated.

The detailed cost estimates are received from PWD based on PWD SOR and placed at annexure 18 accordingly a budget is proposed for Rs 200.00 lakh

FMR Code 5.2.1.10:-

Activity 1: Rs. 30.00 lakh Proposed for Upgradation of Chacha Nehru NRC to SMTU in Indore Medical College:-

The cost estimates are placed at annexure 11

FMR Code 5.2.1.14:-

New Activity : Rs. 178.15 Lakh Proposed for Construction of 3 CLMCs in Medical College Gwalior, Rewa and Jabalpur:-

The comprehensive lactation management units are to be developed in 3 medical colleges.The unit is to be developed in already constructed space with SS wall puf panels on clean room concept with pass boxes,false ceiling,electrical wiring and jointless vinyl flooring.

The unit cost estimate is placed at annexure 19 and accordingly the anount of Rs 178.50 lakh is proposed this year.

FMR Code 5.2.2.5:-

Rs. 931.80 Lakh Proposed this year for Consultancy services from Architects/Hospital Planning Agencies  and third party quqlity and monitoring service (Hospital Planner engaged)

* Hospital Planing expert Survey, Preparation of facility Plan

@ 7 Lakh for 51 DH               Rs. 357 Lakh.

* Architect Fee                        Rs. 200 lakh.

* 3rd party inspection, quality monitiring & Supervision  of Civil Wing by deploying quality on man month                             Rs.  290 Lakh.

* Internal Building Plans and topographical survey of DH   Rs. 84.80 Lakh

Total                                                                              Rs.  931.80 Lakh

FMR Code U.5.1.3:-

Activity 1:- Rs. 126.53 Lakh Proposed for Construction/Upgradation of Maternity Ward, Pathology, Labour Room, Hall, Toilet etc at Indira Gandhi Mahila & Bal Chitit Salaya Bhopal.

Activity 2: Rs. 141.65 Lakh Proposed for Construction/Upgradation of Maternity Ward, Labour Room, MOT etc. at Master Lal Singh Hospital Bhopal.

Activity 3: Rs. 118.01 Lakh Proposed for Construction/Upgradation of Maternity Ward, Labour Room, X-ray room as per AERB Guidlines etc. at Jawaharlal Nehru Hospital Bhopal.

These units are in service for the fas victims of Bhopal Gas Tragedy and are located in dense slum areas.The MCH services of these health centers are to be upgraded by providing Modular OTs and other critical aras are also to be upgraded.

The estimates are received from Captal Project Authority of Bhopal which is nodal state construction agency of state government designated for infrastructure of state capital of Madhya Pradesh, Bhopal. The estimates are placed at annexure 20

Ongoing Activity: FMR- 5.1.1.3.6, FMR-5.1.1.3.8, FMR- 5.1.1.3.9, FMR-5.1.1.4.1, FMR-5.1.1.4.2, FMR- 5.1.1.4.3, FMR-5.1.2, FMR-5.2.2.5

All other activities are already approved activities and the budget proposed are balance budget out of total sanctioned cost of the project